## Slide 1: Spec coding with Cursor
HUMANIFYOS · ENGINEERING TALK
What 600+ agent-built tickets taught me about turning specs into software
Shawn Lewis
Chief Technology Architect, TTEC HumanifyOS
October 2026
Notes: Twenty minutes. This is what I learned building HumanifyOS with Cursor cloud agents: three programs, 487 tickets planned and more than 600 built in 10 days, all from one spec pack. The point is not that AI writes code. The point is that the spec is now the product, and the agents compile it.

## Slide 2: The spec is the product. Agents compile it into code.
THE SHIFT
HUMANIFYOS PACK
600+
tickets across 3 programs (platform, admin, end-user UI); 487 planned in one spec pack
TRADITIONAL ESTIMATE
41.3k h
18–24 months for a 12–16 person team, about $5.12M
ACTUAL, CURSOR AGENTS 24/7
10 days
from first ticket to built, against a 17-day plan
The work moved upstream. Most of my time went into the spec, the tickets and the rules, not into reviewing code line by line.
Traditional estimate from the HumanifyOS ELT brief, Oct 2026 · Spec coding with Cursor · 2
Notes: Frame the talk. The traditional number is the estimate from our ELT brief; the 10 days is what actually happened, beating our own 17-day plan. That shows where leverage lives now: if the spec is complete, agents can run around the clock. If it is vague, they run around the clock producing the wrong thing. Everything that follows is about making the spec complete enough that an agent that knows nothing can build from it.

## Slide 3: Nine practices that made it work
THE PLAYBOOK
01
Prep: three inputs into one technical PRD, iterated
02
One prompt that finalizes the technical requirements
03
A Jira ticket template, enforced in code
04
Skills layered on your requirements and grounded in the spec
05
Model selection by ticket size
06
Unit testing over and above normal
07
Take nothing for granted: test every click
08
Automate 100%: scripts, installs, Terraform
09
Docs updated with every ticket
Spec coding with Cursor · 3
Notes: The agenda. One through three are about getting the spec right before any code exists. Four is how the agent learns your rules. Five through nine are how you run the build so it stays correct as it grows. Roughly two minutes per practice.

## Slide 4: Three inputs become one technical PRD
01 · PREP
Business and product
Plain-English functions, features, personas
Example screens
HTML mocks, videos, screenshots
Technical requirements
Stack locks, flows, data, integrations
ONE TECHNICAL PRD
Broken into components and systems, then iterated many times until complete
Requirements ledger: every item gets an ID and a source
Gap report: contradictions, stubs, missing pieces
Freeze file: decisions locked, assumptions written down
In HumanifyOS: a 181-row ledger and a 60-row gap report for the LOOM data module alone, a decisions log with rulings numbered past Q-400, and pack versions v1.0 to v3.4.
Spec coding with Cursor · 4
Notes: Keep the three inputs separate at first. Business people write in English, designers bring screens, architects bring the technical requirements. Then merge them into one technical PRD, organized by components and systems, not by meeting. The key word is iterate. Every pass turns up contradictions, lost features and stubs pretending to be done. The ledger is what stops features from silently disappearing between versions.

## Slide 5: The spec kept growing during the build
01 · PREP NEVER ENDS
PLANNED
487
tickets in the first Jira import
BUILT
600+
tickets by the end, in 10 days
120+ tickets nobody planned
Holes: things the spec never defined
Updates: things the spec defined wrong
Bug fixes: things that did not work
Budget about 25% for discovered work, and put every new ticket through the same template and generators, so the spec stays the source of truth.
Spec coding with Cursor · 5
Notes: Be honest about this one. We started with 487 tickets and ended over 600. More than 120 tickets were written during and after the build: gaps the spec never covered, requirements that turned out wrong once we saw them running, and bugs. That is roughly a quarter on top of the plan. The lesson is not that the spec failed; it is that discovered work is normal, so budget for it, and route every new ticket through the same template and generators instead of patching code directly. Otherwise the spec stops being the truth.

## Slide 6: /build-pack: the prompt behind every spec folder
02 · THE PROMPT
build-pack/SKILL.md · opening
You are the principal architect and delivery lead for the project. Turn everything available (the conversation, every attached document and pack, the newest material) into ONE final build pack, better than any of its inputs and complete enough that a coding harness that knows nothing can build the whole system 0→1.
Do not ask clarifying questions unless a decision is irreversible. Take the most reasonable reading, record it as an assumption, keep going.
Its non-negotiable rules
Read everything, in full. Skimming is a failure.
Nothing is lost. Every requirement gets a ledger row.
Newest wins for stack; the union wins for features.
Interrogate before you merge.
The harness knows nothing. Exact names beat descriptions.
Validate with code, not confidence.
Design for the fastest build: contracts first, folder locks.
Excerpted from the build-pack skill (~31 KB) · Spec coding with Cursor · 6
Notes: This is the prompt I actually used, saved as a skill so anyone can run it with /build-pack. It treats the model as a principal architect, not a typist. Two rules matter most. "Nothing is lost": features that were in an earlier version and are missing from the newest one count as loss, not as decisions. And "the harness knows nothing": the ticket plus its linked spec files must be enough on their own. The full prompt is about 31 kilobytes; I will share it after the talk.

## Slide 7: Nine phases, from scattered inputs to a validated pack
02 · THE PROMPT, PHASE BY PHASE
0
Intake
1
Gaps
2
Freeze
3
Spec
4
Preamble
5
Tickets
6
Plan + Jira
7
Validate
8
Deliver
The spec pack a ticket may cite
PRODUCT · FUNCTION-CATALOG · MONOREPO · PIPELINE · SCHEMA + sql/ · openapi/*.yaml · EVENTS · CONFIG-KEYS · AUTH-TENANCY · SCREENS · FIXTURES · INSTALL · DOCS-IN-CODE · OBSERVABILITY
A ticket may only reference what a spec file defines.
Generators produce the tickets, then validation checks the schema, cycles, folder-lock conflicts and every link before anything ships.
Spec coding with Cursor · 7
Notes: The prompt runs in phases. Intake reads every file. Gaps lists what is broken. Freeze locks decisions. Then the spec pack, the harness preamble, and the tickets, which are the main deliverable. Then the plan and Jira import, validation, and delivery. The rule on the right is what keeps it honest: if a ticket mentions a table, route, event or config key, some spec file has to define it, and a script checks that.

## Slide 8: One bar for every ticket
03 · THE JIRA TEMPLATE
Field | The rule
Summary | 80 characters or fewer, prefixed with the plan ID
Why | 40–150 words on what breaks if it is not built
What | 60+ words; numbered deliverables with exact paths, tables, routes, events
Acceptance criteria | 3+ Given/When/Then with real data; 1+ negative or edge; exactly one “Test command:”
Lock units | The folders this agent owns; two running agents never share one
Technical details | API contract, migration, config keys, idempotency, vendors
UI | Screen file, route, states, accessibility, visual baseline
Blocked by | Minimal and true; becomes a Jira Blocks link
Links | Every spec file it relies on; each must exist
common.T(...) asserts the bar: a ticket that misses it fails the build, so it never reaches Jira.
Spec coding with Cursor · 8
Notes: This is the template. Tickets are written by generator scripts, not by hand, and a helper asserts this bar on every one: word counts, acceptance-criteria shape, exactly one runnable test command, lock folders, links that resolve. If a ticket is too thin, the build fails. The "why" field matters more than people expect: it is how the agent decides between two reasonable implementations.

## Slide 9: Q-45: the Emerging issues section
03 · A REAL TICKET
Story · APP · ui · High · blocked by Q-00 Q-02 Q-04 Q-61 Q-16 A-53
What: deliver apps/web/quality/src/modules/voc/emerging/ + src/api/app-voc-emerging.ts; card click goes to /drill/vol/topic/<name>; live frame hos.voc.emerging.v1 refetches.
AC-1 (happy) Given cx_emerging.json, the pill reads “3 rising”; clicking the first card navigates to its drill route.
AC-3 (negative) On a 503 the section falls back to the overview list with a “Live update unavailable” note and one retry, no retry storm.
AC-5 (visual) Render at 1440×900 matches cx-emerging.png within 5%.
AC-6 Test command: pnpm --filter quality test -- voc/emerging
Why it builds right first time
Exact folders it owns
The screen file is the design of record
Clicks and failures are ACs
Fixture data, not a live backend
One command proves it
12 links back to the spec
Trimmed from HOS-UI ticket Q-45 (6 ACs, 5.3k characters in Jira) · Spec coding with Cursor · 9
Notes: A real ticket from the end-user UI program, trimmed to fit. Notice what is not left to chance: the exact folders, the fixture file, the screen PNG it has to match, what a click must do, what happens on a 503, and the single command that proves it. The agent never has to guess, and the reviewer checks it against the same list.

## Slide 10: Blockers turn tickets into a schedule
03 · WHY DETAIL MATTERS
487
issues in the first Jira import
1,664
Blocks links, each one checked
18
agents at once, merge on green
0
duplicate external IDs
Platform starts
T+0
Admin starts
G-READY green ≈ T+167h
UI starts
G-RBAC green ≈ T+225h
All done
plan 17 days, actual 10
Jira Cloud import rules: external ID = plan ID · status “To Do” · strip reporter, created and Story Points (a locked field in Jira Cloud).
Spec coding with Cursor · 10
Notes: Blockers are not bookkeeping. They are what lets an orchestrator run 18 agents safely: a ticket starts only when its blockers have merged and no running agent holds its folders. They also tell each team exactly when it can start. Admin starts when the platform's readiness gate goes green; the UI starts when the admin RBAC gate goes green. In Jira those are real Blocks links, so the first ticket simply shows as blocked until it is safe.

## Slide 11: Build skills on top of the requirements you already have
04 · SKILLS
Ticket: “Implement Q-45”
grounded in the spec, never in a guess
Spec-pack rules
AGENTS.md, program pages, module and ticket rules
Your coding requirements
Stack locks, layout, ports, security, tenancy
Imported coding discipline
Ponytail, Superpowers: minimal code, TDD, debugging, verification
Every ticket, screen and function traces back to a spec file that lives in the repo.
Cursor cloud agents only see skills and rules committed to the repo, in .cursor/skills and .cursor/rules. Plugins on someone’s laptop never reach them.
Cursor docs, cursor.com/docs/skills · Spec coding with Cursor · 11
Notes: Layer it. At the bottom, imported discipline you should not write yourself: keep code minimal, test first, debug systematically, verify before you say done. On top of that, your own coding requirements. On top of that, the rules generated from the spec pack. The ticket sits at the top and inherits all of it. One practical point that bit us: cloud agents do not get your local skills. Commit them into the repo.

## Slide 12: Five skill packs worth importing
04 · SKILLS TO IMPORT
Skill pack | Why import it | Stars · license
Ponytail DietrichGebert/ponytail | Stops over-building: reuse, stdlib or native first, then minimum code. Keeps validation, security and tests on risky logic. | ~178k · MIT
Superpowers obra/superpowers | TDD, systematic debugging, verification before “done”, plans, and a spec-compliance review before the code-quality review | ~305k · MIT
Spec Kit github/spec-kit | Spec workflow: constitution, specify, plan, tasks, implement. OpenSpec (~73k, MIT) is lighter for existing code. | ~144k · MIT
Agent Skills addyosmani/agent-skills | Review gates: code review, security hardening (OWASP, secrets), doubt-driven review; /ship runs four reviewers in parallel | ~110k · MIT
Anthropic skills anthropics/skills | skill-creator: the template for writing your own spec-pack skills | ~183k · mostly Apache-2.0
Commit vendored copies to .cursor/skills/, pinned to a commit, refreshed quarterly.
Stars from the ecosyste.ms GitHub mirror, Oct 2026 · Spec coding with Cursor · 12
Notes: My recommended base layer. Ponytail first: its whole job is to stop agents writing code that does not need to exist, and the author's own benchmark shows about half the code with more tests on risky logic. Superpowers is the best general discipline pack: test-driven development, root-cause debugging, verify before claiming done. Pick Spec Kit or OpenSpec, not both, as the spec workflow. Addy Osmani’s Agent Skills for review gates: code review, security hardening, and a ship step that runs a code reviewer, test engineer, security auditor and performance auditor in parallel. Everything here is MIT except Anthropic’s, which is mostly Apache-2.0, so all of it is safe to vendor. And use Anthropic's skill-creator to write your own. Import commands: Ponytail, copy its .mdc rule and skills folders; Superpowers, /add-plugin superpowers in Cursor and vendor skills for cloud agents; Spec Kit, specify init --integration cursor-agent.

## Slide 13: One pack folder, three programs, read-only to agents
04 · THE HOS FOLDER LAYOUT
HOSPACK/
├─ HOS/ platform: LOOM · SWATCH · RUBRIC · CORE
│ ├─ LOOM/spec/ PRODUCT · SCHEMA · openapi · EVENTS
│ ├─ LOOM/ REQUIREMENTS-LEDGER · GAP-REPORT · ui/
│ ├─ tickets/ jira/ plan/ generated
│ ├─ repo-root/ AGENTS.md · CLAUDE.md · .cursor/
│ ├─ tools/ generators · validate.py · regen_all.sh
│ └─ JIRA_IMPORT_ALL.json · KICKOFF.md
├─ HOS-Admin/ AdminServer + admin UI
└─ HOS-UI/ HOSAppServer + TTEC Quality UI
Two zones
The pack is read-only. Code, live contracts and docs live at the repo root of HumanifyOS (Go) and HumanifyOS-UI (TypeScript).
.cursor/rules
00-hospack-always
02-program-*
10-frontend · 20–24 modules
30–35 topics · 40-ticket
45-ui-clicks
One small rule is always on; module and topic rules load by folder.
Spec coding with Cursor · 13
Notes: This is the actual layout. One parent folder, HOSPACK, with three program folders. Each module has its spec folder, its ledger and gap report, and its screens. Tickets, Jira files and plans are generated: nobody edits them by hand, you fix the generator and regenerate. The repo-root folder holds the direction files that get installed into each code repo. Keep the always-on part small: one core rule, with module and topic rules loading only when the agent works in that folder.

## Slide 14: Warp runs the pack: one parent, up to 18 agents
RUNNING IT · WARP
/warp-init
/warp-scan HOSPACK/HOS
/warp-start G0-G3
Warp
The parent: scans, dispatches, and is the only merger
Shuttle
One ticket, one branch, one pull request
Reed
Bugbot, evidence, auto-merge or hold
Herald
Slack and Teams: status, alarms, approvals
Jira moves with the work
To Do → In Progress → In Review (Bugbot) → QA Ready (L, XL) → Done
github.com/smlsr/warp, v1.7.13 · Spec coding with Cursor · 14
Notes: Warp is the Cursor plugin I built to run all of this. Init sets it up in the repo, scan reads the pack's tickets and schedule, and start runs one block of gates at a time, here G0 through G3. The parent never writes product code; it dispatches Shuttles, one per ticket, each on its own branch, and it is the only thing allowed to merge. Reed handles Bugbot and the merge decision, Herald posts to Slack or Teams. Jira follows the work automatically, and a person only steps in at QA Ready for the large tickets.

## Slide 15: No sledgehammer for simple UI work
05 · MODEL SELECTION
Size | Hours | Shuttle model | Merge
S | 4 | claude-haiku-5-5 | Auto
M | 7 | claude-sonnet-5-5-high | Auto
L | 11 | claude-sonnet-5-5-high | Waits in QA Ready
XL | 16 | claude-opus-5-5 | Waits in QA Ready
Fix | — | claude-opus-5-5 | From fix round 2
“Auto” means after Bugbot is clean, CI is green and every acceptance criterion passes. A ticket that fails 5 fix rounds parks for a person.
.warp/config.yaml
model: claude-sonnet-5-5-high
modelS: claude-haiku-5-5
modelXL: claude-opus-5-5
fixModel: claude-opus-5-5
fixModelAfter: 2
maxFixAttempts: 5
autoMergeSizes: S, M
maxAgents: 18
Warp 1.7.13 configuration · Spec coding with Cursor · 15
Notes: Size is set when the ticket is generated, from its acceptance criteria, scope and lock folders, and lands in Jira as a size label. Warp reads it and starts each Shuttle on the model for that size: Haiku for small UI work, Sonnet 5.5 High by default, Opus for extra-large tickets. Fix rounds are different. From the second round of Bugbot findings, red CI or a failed acceptance criterion, the fix Shuttle switches to Opus, because cheap retries cost more than one good fix. Small and medium tickets merge themselves once everything is green; large and extra-large wait in QA Ready for a person.

## Slide 16: Tests are how the agent proves the ticket
06 · UNIT TESTING
One test per AC
Named for it: Test_Q45_AC3_…, so review is a checklist
One command
Every ticket names the command that must exit 0 before the PR opens
Negative and edge
At least one per ticket: 403s, 503s, empty data, wrong tenant
Fixtures, not vendors
Recorded data and mock handlers; no live services in unit tests
Visual baseline
The render matches the screen PNG within 5%
Accessibility
axe on every route and modal state, zero violations
On top of that, gates run real end-to-end checks: make ready and make e2e, in a 12-minute budget.
Spec coding with Cursor · 16
Notes: Normal unit testing is not enough when nobody reads every line. Each acceptance criterion gets its own test, named after the ticket and the AC, so the reviewer can tick them off. Every ticket has exactly one command that must pass. Negative cases are mandatory. Tests run against fixtures, never live vendors. UI tickets also have to match the screen image and pass an accessibility sweep. Then gates run end-to-end checks across the whole stack.

## Slide 17: If it is clickable, it has a test
07 · TAKE NOTHING FOR GRANTED
.cursor/rules/45-ui-clicks.mdc
---
description: "Every click is a test case"
globs: "apps/web/**/*.tsx"
---
On every page, any element whose click opens
a popup, navigates or runs a function is a
test-case requirement:
1. One test per clickable: render, click,
assert the visible result.
2. A removed or broken handler fails a test.
3. The PR lists every clickable and its test.
Agents leave handlers unwired, and later edits to a page quietly break them.
Q-45 · AC-1
“…clicking it navigates to the drill route for that topic”
The test outlives the ticket, so the next change cannot break the click silently.
HumanifyOS-UI/.cursor/rules/45-ui-clicks.mdc · Spec coding with Cursor · 17
Notes: This one came from pain. Agents will build a beautiful button and never wire it up, or wire it up and then break it three tickets later while editing the same page. So we made it a rule, not a hope, and it ships in the HOS rule set: on every page, anything you can click that opens something, navigates or runs a function is a test-case requirement. The test stays with the page, so a later change that breaks the handler fails CI instead of failing in front of a customer.

## Slide 18: If a person has to do it by hand, it is a ticket
08 · AUTOMATION
Command | What it replaces
make infra-up | Start stores, Dapr, migrations, seed and readiness in one target
scripts/hos-ready.sh | A person reading twelve logs; writes one ready.json
seed-org.sh | Hand-built test tenants, programs and LOBs
hos-token mint | Hand-made JWTs for tests and agents
bootstrap.sh | Copying rules and contracts into each repo
regen_all.sh | Editing tickets, Jira files and plans by hand
Terraform / compose | Console clicks; the same install runs in CI
The goal is 100% automation: an agent at 3 a.m. can stand up, prove and reset the stack alone.
Spec coding with Cursor · 18
Notes: Autonomous agents cannot ask you to click something in a console at 3 a.m. So every manual step becomes a script, and every script is a ticket with its own tests. One target brings up the whole stack. One script proves it is ready and writes a machine-readable file the next program's first ticket reads. Tokens are minted, not hand-made. The pack itself regenerates from one command. Cloud infrastructure is code, and the same install runs in CI.

## Slide 19: Docs ship in the same PR, or the ticket is not done
09 · DOCUMENTATION
docs/technical/
Technical
Architecture per module, generated flag tables
docs/user/
User
Screens and how-tos per app
docs/runbooks/
Operational
Replays, restores, secret rotation
docs/adr/
Decisions
One record for every locked choice
DOCS-IN-CODE: merge-blocking
Every package has a comment naming its callers, calls and events
Every handler lists its route, scope, schemas and error codes
Every config key and flag is documented, or spec-lint fails the PR
Spec coding with Cursor · 19
Notes: Documentation is the cheapest thing to automate and the first thing teams skip. Make it part of the definition of done. Each ticket updates technical, user and operational docs in a docs folder in the same pull request. And make it enforceable: CI checks that packages are commented, handlers list their routes and errors, and every config key or feature flag the code reads is documented. A PR that fails the check does not merge.

## Slide 20: Write the spec so well the agent never has to ask
TAKEAWAYS
1 Iterate the PRD, then budget ~25% for what the build finds
2 Generate tickets and enforce the template in code
3 Commit skills and rules to the repo, grounded in the spec
4 Size the work, match the model, test every AC and every click
5 Automate everything; docs ship with the code
Start Monday: run /build-pack on one module and import Ponytail and Superpowers.
Questions · Spec coding with Cursor · 20
Notes: Close on one idea: the measure of a good spec is that an agent that knows nothing never has to ask a question. Everything else in this deck serves that, and even then a quarter more tickets will turn up during the build: plan for them. If you want one thing to try next week, take one module, run the build-pack prompt on it, and add Ponytail and Superpowers to the repo. Then open it up for questions.